THIRD-PARTY LANDING ZONE (3PLZ)

POC Test Use Cases, Resourcing & IPSec Transport Layer Tests

Combined Reference  ·  Capability Requirements v1.0  +  IPSec Transport Layer v1.2

Michael J. Martin

Lead Director, Information Security — CVS Health

Combined Edition  ·  May 2026

CVS Health Internal — Engineering and Leadership Distribution

Abstract

This document combines the 3PLZ POC Test Use Cases & Resourcing Plan v1.0 and the IPSec Transport Layer additions from v1.2 into a single reference. Part 1 (Sections 1–6) covers the seven capability requirement test cases (CR-01 through CR-07), resourcing, schedule, open items, and vendor risk notes. Part 2 (Sections 7–10) adds the 22 IPSec transport layer tests covering VTI route-based tunnels, crypto-map policy-based tunnels, IKEv2 transform compliance, and tunnel lifecycle. Total test catalog: 137 entries. Fourteen figure placeholders are reserved throughout — paste the corresponding portrait PNG file at each labeled position.

Table 1. Document Version History

| Version | Date | Change |
| --- | --- | --- |
| v1.0 | May 2026 | Initial release — CR-01 through CR-07 test use cases, resourcing, schedule |
| v1.2 | May 2026 | Added 22 IPSec transport layer tests (VTI, crypto-map, transform compliance, lifecycle) |
| Combined | May 2026 | Merged v1.0 + v1.2 into single reference with figure placeholders |

PART 1

Capability Requirement Test Cases

CR-01 through CR-07  ·  Resourcing  ·  Schedule  ·  Vendor Risk Notes

# 1. PURPOSE & SCOPE

This document defines the test use cases and resourcing requirements for the 3PLZ proof-of-concept evaluation of F5 Distributed Cloud and Cloudflare as candidate platforms for the Third-Party Landing Zone.

The 3PLZ program requires that third-party connectivity be structured as per-tenant, lifecycle-managed, mediated exposure domains — not as bilateral VPN tunnels. The POC demonstrates whether each vendor platform can satisfy that structural requirement across seven capability requirements and the engineering workflow set.

## 1.1  Capability Requirements Covered

Table 2. Companion Document Set

| Companion Document | Version |
| --- | --- |
| Architecture Spec | v1.1 — Inspection Plane Formalized |
| F5 POC Deliverables | Rev 4 — CR-07 Added |
| Cloudflare POC Deliverables | Rev 4 — CR-07 Added |
| Harness Specification | v1.2 — 102-test catalog |

Table 3. Capability Requirement Summary

| CR # | Capability | Weight | Key Risk |
| --- | --- | --- | --- |
| CR-01 | Per-Tenant mTLS Termination with CA Isolation (bidirectional) | 23% | Highest — structural |
| CR-02 | SSH Managed Access with Credential Vaulting (bidirectional) | 18% | High — session termination |
| CR-03 | Per-Tenant DNS Rewriting | 10% | Medium — isolation |
| CR-04 | Tenant Lifecycle — Provisioning and Offboarding | 18% | High — residual state |
| CR-05 | Multi-Tenant Isolation at Scale (5 tenants) | 5% | Critical — composition |
| CR-06 | Outbound Governed Access (Enterprise-to-Partner) | 10% | High — outbound coverage |
| CR-07 | Third-Party Inline Inspection Plane (Palo Alto NGFW ref impl) | 8% | High — Cloudflare structural gap |
| EW-01–06 | Engineering Workflows — API readiness for self-service portal | 8% | Medium — Sept 30 dependency |

## 1.2  Test Execution Framework

Tests are organized in four sequenced layers enforced as pass gates, plus a separate inspection-plane subset:

Table 4. Test Layer Structure

| Layer | Description | Approx. Count | Pass Gate |
| --- | --- | --- | --- |
| Layer 1 | Single-tenant capability — each CR on Tenant t01 only | 16 tests | Required before Layer 2 and Inspection Plane |
| Inspection Plane | CR-07 plumbing contract (tests I-01 through I-12) | 12 tests | After Layer 1; before Layer 2 |
| Layer 2 | Multi-tenant isolation — 5 concurrent tenants, 6 vectors × 20 pairs | ~120 exec. | Required before Layer 3 |
| Layer 3 | Adversarial / negative — CR-01 attack battery, passthrough probes | ~20 tests | Required before Layer 4 |
| Layer 4 | Lifecycle and residual state — EW-01 + EW-03 round-trip (×3 per tenant) | ~20 tests | Final gate for POC pass |

# 2. CAPABILITY REQUIREMENT TEST CASES

The following use cases map directly to Capability Requirements (CR-01 through CR-07) and correspond to individual test entries in the Harness Specification v1.2.

NOTE: Harness test IDs shown in the EW/Reference column are the definitive execution references in the Harness Specification. This document defines acceptance logic; the Harness Spec defines execution mechanics.

## 2.1  CR-01 — Per-Tenant mTLS CA Isolation

TC-CR01-001 — Valid inbound mTLS connection succeeds

| Area | mTLS — Positive Path |
| --- | --- |
| Layer | 1 – Single-Tenant Capability |
| Description | Partner client presents a certificate issued by Tenant t01's intermediate CA. Connection must succeed and backend must receive plain HTTP from proxy. |
| Preconditions | Tenant t01 provisioned (ACTIVE); t01 intermediate CA initialized; partner cert profile 'valid' issued. |
| Execution | Client: https --tenant t01 --cert-profile valid --target https://app1.t01.internal |
| Expected Outcome | 200 OK; backend receives plain HTTP; audit event cert_accepted_in_t01 logged. |
| Evidence Required | pcap (client + backend), audit log, TLS keylog |
| Risk Level | Low |
| EW / Harness Ref | EW-01 §8 test (1) |

TC-CR01-002 — Certificate from Tenant A rejected at Tenant B listener

| Area | mTLS — Wrong-Tenant CA Rejection |
| --- | --- |
| Layer | 1 – Single-Tenant Capability |
| Description | Partner presents a valid certificate issued by Tenant t01's CA to the Tenant t02 proxy listener. Must be rejected at trust-validation layer — not at policy or routing. |
| Preconditions | Tenants t01 and t02 provisioned; cross-tenant certificate profile generated. |
| Execution | Client: https --tenant t01 --cert-profile valid --target https://app1.t02.internal |
| Expected Outcome | TLS alert: bad_certificate; audit event cert_rejected_wrong_tenant logged. |
| Evidence Required | pcap (TLS alert visible), audit log |
| Risk Level | Critical — CA isolation |
| EW / Harness Ref | EW-01 §8 test (2), Harness §9.4 cross-CA spoof |

TC-CR01-003 — Expired partner certificate is rejected

| Area | mTLS — Expired Certificate |
| --- | --- |
| Layer | 1 – Single-Tenant Capability |
| Description | Partner presents a certificate with NotAfter in the past to the t01 proxy listener. |
| Preconditions | Expired certificate profile generated for t01. |
| Execution | Client: https --tenant t01 --cert-profile expired --target https://app1.t01.internal |
| Expected Outcome | TLS alert: certificate_expired; audit log event with reason code. |
| Evidence Required | pcap, audit log |
| Risk Level | Medium |
| EW / Harness Ref | Harness §9.4 expired cert acceptance |

TC-CR01-004 — Revoked certificate is rejected within CRL refresh window

| Area | mTLS — Certificate Revocation (CRL) |
| --- | --- |
| Layer | 1 – Single-Tenant Capability |
| Description | Revoke an active Tenant t01 partner certificate, wait for the CRL refresh period, and attempt a new connection. |
| Preconditions | Active certificate for t01; CRL distribution point operational; CRL TTL ≤ 5 minutes. |
| Execution | Revoke cert at CA → wait CRL TTL → https --tenant t01 --cert-profile revoked |
| Expected Outcome | Connection rejected after CRL refresh; audit log event. |
| Evidence Required | CRL export (showing revoked serial), pcap of rejected handshake, audit log |
| Risk Level | High — revocation enforcement |
| EW / Harness Ref | Harness §9.4 CRL effectiveness |

TC-CR01-005 — OCSP responder revocation is honored

| Area | mTLS — OCSP Enforcement |
| --- | --- |
| Layer | 1 – Single-Tenant Capability |
| Description | Revoke certificate via OCSP responder; confirm new connections fail after OCSP TTL. |
| Preconditions | Per-tenant OCSP responder running; OCSP TTL ≤ 5 minutes. |
| Execution | Revoke at CA + OCSP responder → attempt connection before and after TTL expiry |
| Expected Outcome | Connection allowed before TTL (cached response); rejected after TTL passes. |
| Evidence Required | OCSP response captures, pcaps, audit log |
| Risk Level | High |
| EW / Harness Ref | Harness §5.4.2 OCSP tests |

TC-CR01-006 — Certificate with SAN overlapping another tenant is rejected

| Area | mTLS — Wildcard/SAN Abuse |
| --- | --- |
| Layer | 3 – Adversarial |
| Description | Issue a Tenant A certificate with a SAN pattern matching a Tenant B hostname. Present at the Tenant B listener. Must be rejected at trust validation, not at SNI routing. |
| Preconditions | Wrong-SAN certificate profile generated. |
| Execution | Client: https --tenant t01 --cert-profile wrong-san-overlap-t02 --target https://app1.t02.internal |
| Expected Outcome | Rejected at trust validation. TLS alert: bad_certificate (not SNI-mismatch). |
| Evidence Required | pcap (alert stage), audit log |
| Risk Level | Critical — adversarial isolation |
| EW / Harness Ref | Harness §9.4 wildcard/SAN abuse |

TC-CR01-007 — Chain manipulation via shared root is rejected

| Area | mTLS — Shared Root Pivot |
| --- | --- |
| Layer | 3 – Adversarial |
| Description | If vendor chains all tenant intermediates under one platform root CA, craft a certificate that passes chain validation but should fail tenant-scope validation. |
| Preconditions | Malformed certificate profile generated. |
| Execution | Client: https --cert-profile malformed |
| Expected Outcome | Rejected; fail-closed in all malformed-cert cases. |
| Evidence Required | pcap, audit log |
| Risk Level | Critical |
| EW / Harness Ref | Harness §9.4 shared root pivot |

TC-CR01-008 — CVS-initiated outbound mTLS: valid CVS cert accepted

| Area | mTLS — Outbound CVS Client Cert |
| --- | --- |
| Layer | 1 – Single-Tenant Capability |
| Description | From the CVS-side, initiate an outbound HTTPS connection. Confirm the platform presents the CVS client certificate to the third-party endpoint. |
| Preconditions | Tenant t01 outbound governed access provisioned; CVS client cert issued. |
| Execution | Client: egress --tenant t01 --cvs-cert-profile valid --target https://partner-sim.t01.external |
| Expected Outcome | Connection succeeds; third-party endpoint receives CVS client certificate. |
| Evidence Required | pcap (TLS handshake), audit log showing mTLS enforcement |
| Risk Level | High — outbound enforcement |
| EW / Harness Ref | EW-01 §8 test (3) |

TC-CR01-009 — CVS-initiated outbound without valid cert is rejected

| Area | mTLS — Outbound CVS Client Cert (Negative) |
| --- | --- |
| Layer | 1 – Single-Tenant Capability |
| Description | Attempt CVS-side outbound connection with no certificate. Must be rejected before reaching the third-party endpoint. |
| Preconditions | Same preconditions as TC-CR01-008. |
| Execution | Client: egress --tenant t01 --cvs-cert-profile no-cert |
| Expected Outcome | Connection rejected; audit log event; no backend traffic. |
| Evidence Required | pcap, audit log |
| Risk Level | High |
| EW / Harness Ref | EW-01 §8 test (4) |

## 2.2  CR-02 — SSH Managed Access with Credential Vaulting

TC-CR02-001 — Partner SSH inbound with valid TOTP succeeds

| Area | SSH Inbound — TOTP Authentication |
| --- | --- |
| Layer | 1 – Single-Tenant Capability |
| Description | Partner user presents email identity + valid TOTP to the inbound SSH proxy. Platform authenticates, retrieves vault-resident credential, and establishes backend SSH session. Partner never sees internal credential. |
| Preconditions | Tenant t01 SSH proxy provisioned; partner user enrolled; TOTP secret in vault. |
| Execution | poc-client ssh --tenant t01 --user partner-a --totp-secret-ref vault://t01/valid-totp --target t01-ssh-host-1 |
| Expected Outcome | SSH session established; backend SSH daemon sees internal service account; partner session shows platform-side source IP only. |
| Evidence Required | SSH transcript, audit log (direction=inbound, email, ACL outcome, vault read event) |
| Risk Level | High |
| EW / Harness Ref | EW-01 §8 test (5) |

TC-CR02-002 — Partner SSH with invalid TOTP is rejected before backend connection

| Area | SSH Inbound — TOTP Rejection |
| --- | --- |
| Layer | 1 – Single-Tenant Capability |
| Description | Partner presents incorrect TOTP. Platform must reject at authentication stage before any backend connection attempt. |
| Preconditions | TOTP wrong-secret profile in vault. |
| Execution | poc-client ssh --totp-secret-ref vault://t01/wrong-totp |
| Expected Outcome | SSH authentication failure; no backend connection; audit log event. |
| Evidence Required | SSH client error, audit log, pcap (no backend traffic) |
| Risk Level | Critical — authentication enforcement |
| EW / Harness Ref | EW-01 §8 test (6) |

TC-CR02-003 — User authorized for Service A denied at Service B

| Area | SSH Inbound — ACL Enforcement |
| --- | --- |
| Layer | 1 – Single-Tenant Capability |
| Description | Partner user is in the ACL for SSH Host #1 but not SSH Host #2. Confirm per-host enforcement. |
| Preconditions | User access matrix loaded; per-service ACL files configured for both hosts. |
| Execution | Attempt SSH to Host #1 (expect success); attempt SSH to Host #2 (expect denial). |
| Expected Outcome | Host #1: session opened. Host #2: rejected with ACL denial; both outcomes logged. |
| Evidence Required | Audit log entries for both attempts; pcap (no backend traffic to Host #2) |
| Risk Level | High |
| EW / Harness Ref | EW-01, CR-02 §2.2 |

TC-CR02-004 — Internal CVS credentials are not exposed to partner

| Area | SSH Inbound — Credential Concealment |
| --- | --- |
| Layer | 1 – Single-Tenant Capability |
| Description | Verify that the partner SSH session has no mechanism to retrieve or observe the internal CVS service account credential injected by the proxy. |
| Preconditions | Active inbound SSH session on Tenant t01. |
| Execution | From partner SSH session: attempt env, printenv, credential sniffing commands. |
| Expected Outcome | Backend SSH daemon sees internal service account; partner session has no visibility into that credential. |
| Evidence Required | Session transcript, backend SSH auth log, vault audit log |
| Risk Level | Critical — credential isolation |
| EW / Harness Ref | CR-02.3 |

TC-CR02-005 — CVS-initiated outbound SSH session through governed platform

| Area | SSH Outbound — CVS-Initiated |
| --- | --- |
| Layer | 1 – Single-Tenant Capability |
| Description | CVS-side service authenticates to the outbound SSH proxy and connects to a declared third-party SSH endpoint. Platform injects vault-resident credential. |
| Preconditions | Outbound SSH proxy listener active; third-party SSH simulator running; vault credential loaded. |
| Execution | poc-client ssh --tenant t01 --user cvs-service --target outbound-ssh-sim.t01.external |
| Expected Outcome | SSH session established; third-party host sees only injected service account identity. |
| Evidence Required | SSH transcript, third-party host auth log, vault read log |
| Risk Level | High |
| EW / Harness Ref | EW-01 §8 test (7) |

TC-CR02-006 — Confirm SSH is terminated and inspected — not TCP passthrough

| Area | SSH — TCP Passthrough Prohibition |
| --- | --- |
| Layer | 3 – Adversarial |
| Description | Verify SSH traffic is fully terminated at the platform. Backend SSH daemon must see the platform's internal source IP, not the partner's external IP. |
| Preconditions | Both inbound and outbound SSH proxies configured. |
| Execution | Capture at backend. Verify SSH handshake shows platform source IP and platform-generated host key. |
| Expected Outcome | Backend SSH daemon sees platform-internal source IP only; no passthrough evidence in pcap. |
| Evidence Required | pcap (backend-side), SSH banner analysis, audit log |
| Risk Level | Critical — passthrough prohibition |
| EW / Harness Ref | EW-01 §8 test (8) |

## 2.3  CR-03 — Per-Tenant DNS Rewriting

TC-CR03-001 — Internal DNS name resolves to SNAT inbound VIP, not real IP

| Area | DNS — A-Record Rewrite |
| --- | --- |
| Layer | 1 – Single-Tenant Capability |
| Description | Partner-side DNS query for an internal application FQDN must return the tenant SNAT inbound VIP, not the real internal enterprise IP. |
| Preconditions | Tenant t01 DNS listener active; A-record rewrite configured. |
| Execution | poc-client dns --tenant t01 --query app1.internal.cvs.invalid --resolver t01-vip |
| Expected Outcome | Returned A record = SNAT inbound VIP; real internal IP never appears in any DNS response. |
| Evidence Required | dig output (captured), DNS query log |
| Risk Level | High |
| EW / Harness Ref | EW-01 §8 test (9)(10) |

TC-CR03-002 — Tenant A DNS context cannot resolve Tenant B internal names

| Area | DNS — Cross-Tenant Non-Disclosure |
| --- | --- |
| Layer | 2 – Multi-Tenant Isolation |
| Description | A DNS query issued within Tenant A's context for a name declared only in Tenant B's catalog must not return Tenant B's VIP. |
| Preconditions | Five tenants active; distinct DNS zones per tenant. |
| Execution | Query Tenant B internal name from Tenant A resolver context. |
| Expected Outcome | NXDOMAIN or empty response; no Tenant B internal IP in response. |
| Evidence Required | dig output, DNS audit log |
| Risk Level | Critical — DNS isolation |
| EW / Harness Ref | CR-03.1, Cross-tenant matrix DNS vector |

TC-CR03-003 — Each tenant has a structurally dedicated DNS listener (VIP)

| Area | DNS — Dedicated Listener Per Tenant |
| --- | --- |
| Layer | 1 – Single-Tenant Capability |
| Description | Enumerate DNS listener configuration via vendor API and confirm each tenant has an independent listener VIP. |
| Preconditions | Five tenants provisioned. |
| Execution | API export of DNS listener objects; confirm 5 distinct listener VIPs. |
| Expected Outcome | Five independent VIPs; no shared listener. |
| Evidence Required | API state snapshot (tenant-config.json) |
| Risk Level | Medium |
| EW / Harness Ref | CR-03.4 |

## 2.4  CR-04 — Tenant Lifecycle

TC-CR04-001 — Full tenant provisioning from schema with zero manual steps

| Area | Lifecycle — Automated Provisioning |
| --- | --- |
| Layer | 4 – Lifecycle |
| Description | Submit a complete Tenant Onboarding Schema and verify that all platform objects are provisioned automatically without operator intervention beyond the API call. |
| Preconditions | Tenant onboarding schema completed per workbook; platform API access confirmed. |
| Execution | Submit schema → observe automated provisioning → run EW-01 step 8 acceptance suite |
| Expected Outcome | All 16 acceptance test cases pass; tenant state = ACTIVE; all objects present in API export. |
| Evidence Required | API state snapshot (pre/post), acceptance test manifest.json |
| Risk Level | Critical — lifecycle foundation |
| EW / Harness Ref | EW-01, CR-04.2 |

TC-CR04-002 — Tenant offboarding leaves zero residual state

| Area | Lifecycle — Deterministic Offboarding |
| --- | --- |
| Layer | 4 – Lifecycle |
| Description | Offboard a test tenant (t01) per EW-03. After offboarding, verify zero residual state across all platform constructs. |
| Preconditions | Tenant t01 in ACTIVE state with all capabilities provisioned. |
| Execution | Execute EW-03 offboarding workflow → residual state scan → connectivity verification |
| Expected Outcome | All objects removed; formerly-reachable endpoints unreachable; no audit events attributable to t01 after offboard. |
| Evidence Required | API state snapshot (post-offboard), pcap (handshake failure), vault audit log |
| Risk Level | Critical — residual state |
| EW / Harness Ref | EW-03; also verifies EW-06 Step 7 |

TC-CR04-003 — Re-provisioning offboarded tenant ID produces identical clean state

| Area | Lifecycle — Re-provisioning Determinism |
| --- | --- |
| Layer | 4 – Lifecycle |
| Description | Re-provision a previously offboarded tenant ID (t01) and confirm the new state is clean — no object inheritance from the prior instantiation. |
| Preconditions | TC-CR04-002 passed; t01 offboarded. |
| Execution | Re-submit t01 schema → acceptance suite → verify no old serial numbers or DNS records persist. |
| Expected Outcome | Fresh CA chain; new SNAT allocation; all acceptance tests pass. |
| Evidence Required | API state snapshot, CA index export, acceptance manifest |
| Risk Level | High |
| EW / Harness Ref | CR-04.2 |

## 2.5  CR-05 — Multi-Tenant Isolation at Scale

TC-CR05-001 — Five tenants simultaneously active with no cross-tenant interference

| Area | Multi-Tenant — Simultaneous Operation |
| --- | --- |
| Layer | 2 – Multi-Tenant Isolation |
| Description | All five tenants active concurrently. Run inbound mTLS and outbound SSH sessions across all tenants simultaneously. Confirm no cross-contamination. |
| Preconditions | All five tenants provisioned and accepted. |
| Execution | Concurrent sessions: 10 simultaneous HTTPS requests per tenant × 5 tenants + 5 concurrent SSH sessions per tenant |
| Expected Outcome | Zero session drops attributable to platform resource contention; audit logs show correct tenant attribution. |
| Evidence Required | Performance baseline manifest (metric, F5 result, CF result, delta, pass/fail per tenant) |
| Risk Level | High |
| EW / Harness Ref | CR-05.4 |

TC-CR05-002 — Cross-tenant isolation matrix: all 20 ordered pairs across 6 vectors

| Area | Multi-Tenant — Full Isolation Matrix (6 vectors × 20 pairs) |
| --- | --- |
| Layer | 2 – Multi-Tenant Isolation |
| Description | Execute the 6-vector × 20-pair cross-tenant isolation matrix (120 test executions). Vectors: mTLS CA cross-tenant, SSH credential cross-tenant, DNS cross-disclosure, routing cross-tenant, audit cross-contamination, lifecycle cross-interference. |
| Preconditions | Five tenants active; all capabilities provisioned. |
| Execution | Harness Layer 2 matrix execution per §9.3. |
| Expected Outcome | 100% pass rate; any single failure fails CR-05. |
| Evidence Required | {run-id}/{vector-id}/{tenant-pair}/ artifact sets; 6 × 20 result matrix |
| Risk Level | Critical — multi-tenant composition proof |
| EW / Harness Ref | CR-05; cross-tenant matrix |

## 2.6  CR-06 — Outbound Governed Access

TC-CR06-001 — CVS-initiated HTTPS to declared destination succeeds; undeclared is blocked

| Area | Outbound — Allow-List Enforcement |
| --- | --- |
| Layer | 1 – Single-Tenant Capability |
| Description | Positive path: CVS-side client connects to a declared third-party simulator. Negative path: attempt connection to an undeclared destination; must be blocked. |
| Preconditions | Outbound governed access policy provisioned for t01; two simulators running (declared and undeclared). |
| Execution | Declared: poc-client egress --target declared → Undeclared: poc-client egress --target undeclared |
| Expected Outcome | Declared: 200 OK; TLS inspection active. Undeclared: blocked at platform; deny event logged. |
| Evidence Required | pcap (TLS termination at platform evident), audit log both outcomes |
| Risk Level | High |
| EW / Harness Ref | EW-01 §8 tests (11)(12) |

TC-CR06-002 — Outbound DNS resolution traverses the tenant CoreDNS context

| Area | Outbound — DNS via Per-Tenant CoreDNS |
| --- | --- |
| Layer | 1 – Single-Tenant Capability |
| Description | Confirm that name-initiated outbound connections use the same per-tenant DNS resolver context as inbound queries. |
| Preconditions | Per-tenant CoreDNS forwarding configured for outbound. |
| Execution | Capture DNS queries from CVS-side egress client; confirm source and resolver match tenant context. |
| Expected Outcome | DNS query forwarded through tenant resolver context. |
| Evidence Required | DNS query log, pcap (DNS source IP = tenant resolver VIP) |
| Risk Level | Medium |
| EW / Harness Ref | CR-06.2, EW-01 §8 test (13) |

TC-CR06-003 — Passthrough configuration is rejected or flagged as policy violation

| Area | Outbound — TLS Inspection Mandatory |
| --- | --- |
| Layer | 3 – Adversarial |
| Description | Attempt to configure or induce TLS passthrough on the outbound path via API or by crafting a request that would bypass inspection. |
| Preconditions | Outbound policy active for t01. |
| Execution | Attempt to modify TLS policy to passthrough via API; alternatively craft a ClientHello that would trigger SNI-based passthrough. |
| Expected Outcome | API rejects passthrough configuration, or platform flags the session and blocks it. |
| Evidence Required | API response, audit log |
| Risk Level | Critical — inspection integrity |
| EW / Harness Ref | CR-06.3 |

## 2.7  CR-07 — Third-Party Inline Inspection Plane

TC-CR07-001 — Inbound mTLS session decrypted and steered to per-tenant inspection vsys

| Area | Inspection — Traffic Steering (Inbound) |
| --- | --- |
| Layer | Inspection Plane |
| Description | An inbound mTLS request to Tenant t01 is decrypted at the vendor edge and steered to the t01 vsys on the inspection appliance. Appliance receives plaintext payload, not encrypted tunnel. |
| Preconditions | CR-07 enabled for t01; inspection appliance t01 vsys provisioned per EW-06. |
| Execution | Harness test I-01. |
| Expected Outcome | Appliance receives plaintext payload; inspection event in t01 vsys log; vendor-edge audit shows steering action. |
| Evidence Required | pcap at inspection appliance ingress/egress, t01 vsys logs, vendor-edge audit |
| Risk Level | High |
| EW / Harness Ref | I-01, EW-06 §3 |

TC-CR07-002 — Outbound governed egress decrypted and steered to per-tenant inspection vsys

| Area | Inspection — Traffic Steering (Outbound) |
| --- | --- |
| Layer | Inspection Plane |
| Description | Outbound governed egress from Tenant t01 to a declared simulator is decrypted and steered to the t01 vsys. |
| Preconditions | Same as TC-CR07-001. |
| Execution | Harness test I-02. |
| Expected Outcome | Appliance records inspection event with correct directionality (egress); vendor-edge audit shows outbound steering. |
| Evidence Required | Appliance vsys log (egress verdict), vendor-edge audit |
| Risk Level | High |
| EW / Harness Ref | I-02 |

TC-CR07-003 — Tenant A traffic does not appear in Tenant B vsys logs

| Area | Inspection — Per-Tenant Container Scope |
| --- | --- |
| Layer | Inspection Plane |
| Description | Confirm strict per-tenant scoping on the inspection device. Cross-tenant observation at the inspection layer is a CR-01 and CR-07 dual failure. |
| Preconditions | Tenants t01 and t02 both with inspection enabled; independent vsys configured. |
| Execution | Harness test I-03. Run traffic on t01; confirm t02 vsys logs show zero t01 events. |
| Expected Outcome | Zero t01 events in t02 vsys; zero t02 events in t01 vsys. |
| Evidence Required | Both vsys logs, adverse admin access test result |
| Risk Level | Critical — inspection isolation |
| EW / Harness Ref | I-03, CR-07.2 |

TC-CR07-004 — Excluded destination passes through without decryption or inspection event

| Area | Inspection — Decrypt-Exclusion List |
| --- | --- |
| Layer | Inspection Plane |
| Description | Outbound destination on the Tenant t01 decrypt-exclusion list passes through without decryption or appliance steering event. |
| Preconditions | Decrypt-exclusion list loaded for t01; excluded simulator running. |
| Execution | Harness test I-04: egress to excluded destination. |
| Expected Outcome | Vendor-edge audit: exclusion-match action recorded. Appliance vsys: no inspection event for this flow. |
| Evidence Required | pcap (pre/post decrypt paths), vendor-edge audit, appliance vsys log (absent entry) |
| Risk Level | High — compliance carve-outs |
| EW / Harness Ref | I-04, CR-07.4 |

TC-CR07-005 — Inspection-plane outage triggers fail-closed behavior when configured

| Area | Inspection — Failure Semantics (Fail-Closed) |
| --- | --- |
| Layer | Inspection Plane |
| Description | Administratively shut down the inspection appliance. Tenant t01 is configured fail-closed. Tenant t02 is active and must be unaffected. |
| Preconditions | Tenant t01 fail-closed; t02 active. |
| Execution | Harness test I-06: take inspection appliance offline; send new t01 session request. |
| Expected Outcome | T01: session denied; audit event with fail_closed reason code. T02: unaffected. |
| Evidence Required | pcap (denied connection), audit log (fail_closed event), t02 audit log (no disruption) |
| Risk Level | Critical — failure semantics |
| EW / Harness Ref | I-06, CR-07.5 |

TC-CR07-006 — SSH session transcripts visible to inspection appliance

| Area | Inspection — SSH Session Inspection |
| --- | --- |
| Layer | Inspection Plane |
| Description | Inbound partner SSH session through the platform. Shell commands and an SFTP file transfer must appear in the inspection appliance's t01 vsys session log. |
| Preconditions | SSH inspection enabled for t01; inspection appliance SSH session logging active. |
| Execution | Harness test I-08: ssh commands + sftp transfer + port-forward attempt. |
| Expected Outcome | Shell transcripts and file metadata in appliance logs under t01 vsys; port-forward blocked. |
| Evidence Required | Appliance t01 vsys session log, SSH transcript, pcap |
| Risk Level | High |
| EW / Harness Ref | I-08, CR-07.6 |

TC-CR07-007 — Vendor-edge and appliance audit records join at ≥99% on correlation ID

| Area | Inspection — Telemetry Correlation |
| --- | --- |
| Layer | Inspection Plane |
| Description | For 100 randomly selected sessions from I-01 through I-08, join vendor-edge audit records to appliance vsys records on the per-session correlation_id field. |
| Preconditions | I-01 through I-08 completed. |
| Execution | Harness test I-09: automated join on correlation_id field. |
| Expected Outcome | Match rate ≥ 99%; mismatches itemized and counted as CR-07.7 failures. |
| Evidence Required | Correlation join report (JSON), SIEM query output |
| Risk Level | High |
| EW / Harness Ref | I-09, CR-07.7 |

TC-CR07-008 — TLS private keys are absent from the inspection device

| Area | Inspection — Key Custody |
| --- | --- |
| Layer | Inspection Plane |
| Description | Configuration export from the inspection device confirms the absence of TLS session private keys. |
| Preconditions | Inspection appliance deployed; CR-07 steering active. |
| Execution | Export appliance configuration; search for private key material. Attempt standalone TLS termination from appliance interface. |
| Expected Outcome | No private key material in appliance config. Standalone termination fails. |
| Evidence Required | Appliance config export (text search), pcap of failed standalone termination |
| Risk Level | Critical — key custody |
| EW / Harness Ref | CR-07.3, Harness §P.4 |

TC-CR07-009 — Inspection container decommissioned with zero residual state on tenant deletion

| Area | Inspection — Lifecycle Offboarding |
| --- | --- |
| Layer | Inspection Plane |
| Description | Offboard Tenant t03 per EW-03 + EW-06 Step 7. Confirm inspection container is removed and no t03 vsys objects remain. |
| Preconditions | Tenant t03 active with inspection enabled. |
| Execution | Harness test I-11: EW-03 + EW-06 Step 7 execution. |
| Expected Outcome | Zero residual objects referencing t03 on inspection device; log forwarding terminated. |
| Evidence Required | Inspection device API export (post-offboard), EW-03 residual scan output |
| Risk Level | High |
| EW / Harness Ref | I-11, EW-06 §7 |

# 3. RESOURCING REQUIREMENTS

## 3.1  Role Definitions and Staffing

Table 5. Role Definitions, FTE Estimates, and Staffing Sources

| Role | Responsibilities | FTE / Hours | Staffing Source |
| --- | --- | --- | --- |
| CVS NSE Lead (Program Owner) | Architecture decisions; vendor SE engagement; POC acceptance sign-off; scoring | ~0.4 FTE (~60 hrs) | M. J. Martin, Lead Director, NSE |
| CVS Engineer #1 (Harness Owner) | Harness provisioning and self-acceptance; test suite execution; evidence bundle management | ~1.0 FTE (~150 hrs) | CVS Network Security Engineering — TBD |
| CVS Engineer #2 (Test Execution) | Partner-side environment operation; PKI/vault management; backend SSH/TLS target ops | ~0.6 FTE (~90 hrs) | CVS NSE or CVS Security Architecture — TBD |
| Systems Integrator Lead | Vendor edge deployments (F5 CE cluster; Cloudflare connector/MWIM); per-tenant provisioning | ~2.0 FTE (~300 hrs) | Designated SI — to be contracted |
| SI Engineer #2 (Platform Config) | Per-tenant namespace/account provisioning; SSL profile configuration; audit log forwarding | ~1.5 FTE (~225 hrs) | SI team |
| F5 Vendor SE (Primary + Backup) | CE cluster deployment; F5 XC namespace strategy; GLR audit log export; TLS keylog confirmation | Named SEs for POC window | F5 Distributed Cloud SE team |
| Cloudflare Vendor SE (Primary + Backup) | Magic WAN / cloudflared deployment; per-tenant CA isolation approach; CR-07 realization naming | Named SEs for POC window | Cloudflare SE team |
| Inspection Appliance Admin | Palo Alto VM-Series provisioning (3 vsys for t01/t02/t03); DLP and Threat Prevention profiles | ~0.25 FTE (~40 hrs) | SI or CVS Security Ops |

## 3.2  Infrastructure Requirements

IMPORTANT: Vendor edge zones (F5 CE cluster; Cloudflare cloudflared connectors) are typically run at vendor cost during POC. Confirm with each vendor SE before finalizing cost estimates.

Table 6. Cloud Infrastructure Components

| Component | Specification | Est. Monthly Cost (USD) |
| --- | --- | --- |
| Backend application VMs (7×) | 7 × t3.small (FastAPI, nginx, OpenSSH, CoreDNS, SPARQL simulator, OCSP, CRL server) | ~$70 |
| IPSec peer VMs (5 platforms) | Cisco CSR 1000v / CloudEOS / PAN VM-Series / strongSwan / FortiGate — Marketplace AMIs | ~$400 |
| Test client + evidence VMs (6×) | 6 × t3.medium: harness orchestrator, partner clients, CVS-side egress clients, pcap storage | ~$60 |
| Palo Alto VM-Series NGFW (CR-07) | VM-Series instance, 3 vsys (t01/t02/t03); PAYG or BYOL; Marketplace AMI | ~$200–400 (PAYG) or BYOL |
| Transit fabric, NAT, data transfer | AWS TGW + NAT gateways × 4 zones + test data transfer | ~$150 |
| Object storage (evidence, audit logs) | S3 with COMPLIANCE Object Lock; Standard 90d → Standard-IA 91–730d | ~$20 |
| Harness total (incl. PAYG inspection) | — | ~$900–2,000/month |

## 3.3  Effort Estimates by Program Phase

Table 7. Effort by Phase

| Phase | Activities | Duration | Primary Owner |
| --- | --- | --- | --- |
| Harness Provisioning | Cloud account; Terraform; PKI; vault; backend stack; IPSec peers | 5–10 working days | CVS Eng #1 + SI |
| Vendor Onboarding — F5 | F5 CE cluster deploy; per-tenant namespaces; SSL profiles; audit log forwarding | 3–5 working days | SI + F5 SE |
| Vendor Onboarding — Cloudflare | Magic WAN + cloudflared; per-tenant CA isolation; CR-07 realization deployment | 3–5 working days | SI + CF SE |
| Inspection Appliance Setup | Palo Alto VM-Series deploy; 3 vsys; DLP + Threat Prevention profiles; EW-06 run | 2–3 working days | SI or CVS SecOps |
| F5 Evaluation Suite (Layers 1–4 + Inspection) | Pre-flight; Layer 1 (~30 min); Inspection Plane (~15 min); Layers 2–4 (~2 hrs) | ~3 hrs per full run | CVS Eng #1 + SI |
| Cloudflare Evaluation Suite | Identical to F5 suite; run sequentially after F5 completes Layer 2 | ~3 hrs per full run | CVS Eng #1 + SI |
| Fix Cycles (per defect) | Vendor deploys fix; meta-test + pre-flight; targeted re-run | ~1–2 hrs per targeted re-run | SI + vendor SE |
| Evidence Review and Scoring | CVS architecture team reviews evidence bundles; applies scoring matrix | 3–5 working days (post-POC) | CVS NSE Lead |

## 3.4  Total Estimated Effort Summary

| Role | Phase Involvement | Hours | FTE (10-wk POC) |
| --- | --- | --- | --- |
| CVS NSE Lead (M. J. Martin) | Oversight, acceptance, scoring, vendor SE decisions | ~60 hrs | ~0.4 FTE |
| CVS Engineer #1 | Harness build + all evaluation runs | ~150 hrs | ~1.0 FTE |
| CVS Engineer #2 | Partner-side env, PKI, backend health, defect tracking | ~90 hrs | ~0.6 FTE |
| Systems Integrator (Lead + Eng #2) | Full POC infrastructure and vendor integration | ~525 hrs combined | ~2.0 + 1.5 FTE |
| F5 / Cloudflare Vendor SEs | Named SEs for POC window | Vendor-funded | — |
| Inspection Appliance Admin | Palo Alto VM-Series provisioning and support | ~40 hrs | ~0.25 FTE |

# 4. EXECUTION SCHEDULE

Aligned to the POC milestone schedule in the POC Deliverables documents.

# 5. OPEN ITEMS & PRE-POC DECISION REQUIREMENTS

ACTION REQUIRED: The following items must be resolved before the May 25 kickoff workshop.

- Vendor SE confirmation #5: F5 — TLS keylog export mechanism for offline pcap decryption.

- Vendor SE confirmation #1: F5 and Cloudflare — named primary and backup SEs for the full POC window.

- Cloudflare integrator: CR-07 realization selection (GENEVE / Workers / customer Magic WAN on-ramp) — must be named at May 25 kickoff.

- Cloudflare vendor SE: per-tenant CA isolation implementation approach commitment (options a–d) — must be committed at kickoff.

- SI selection: contracted systems integrator named and confirmed before May 8 harness provisioning start.

# 6. VENDOR-SPECIFIC STRUCTURAL RISK NOTES

## 6.1  F5 Distributed Cloud — Risk Profile

RISK LEVEL: LOW–MEDIUM. F5 XC service-policy chains and PBR-into-VRF are first-class platform primitives. Per-tenant SSL profiles, per-namespace mTLS CA, and per-tenant DNS listener VIPs are documented XC features. Residual risks: TLS keylog export confirmation; OCSP enforcement behavior.

## 6.2  Cloudflare — Risk Profile

RISK LEVEL: HIGH. Two capabilities carry structural risk: CR-01 (per-tenant CA isolation — Cloudflare's native mTLS model is single-account; isolation approach a–d must be committed at kickoff) and CR-07 (no first-class post-decryption steering primitive; integrator must name one of three candidate realizations at May 25 kickoff).

PART 2

IPSec Transport Layer Tests

Version 1.2 Additions  ·  VTI  ·  Crypto-Map  ·  Transform Compliance  ·  Lifecycle

# 7. IPSEC TRANSPORT LAYER — VERSION 1.2 ADDITIONS

Version 1.2 adds 22 structured test cases for the IPSec transport layer. These tests underpin every CR in the harness — if the transport tunnel does not establish correctly with the required cryptographic profile, no CR test result is operationally meaningful. The IPSec transport layer tests therefore serve as a mandatory pre-flight gate that must pass before any Layer 1 test begins.

## 7.1  IPSec Architecture Context in the 3PLZ Harness

The 3PLZ platform terminates IKEv2 VTI tunnels from partner environments. In the harness, the vendor edge platform (F5 CE cluster or Cloudflare Magic WAN) must accept inbound IKEv2 from all four harness peer platforms: Cisco IOS (CSR 1000v / Cat 8000v), Palo Alto VM-Series (PAN-OS), Arista CloudEOS Router, and strongSwan (Linux IKEv2 reference implementation). Each peer is tested in both certificate-auth and permanent-PSK modes.

Table 8. IPSec Test Group Summary

| Group | Coverage | Count | New in v1.2 |
| --- | --- | --- | --- |
| IPSec-VTI | VTI / route-based IPSec (Cisco IOS, PAN-OS, Arista, strongSwan) — cert + PSK | 9 cases | TC-IPSec-VTI-001 through -009 |
| IPSec-CM | Native crypto-map / policy-based IPSec (strongSwan + Cisco IOS) — cert + PSK | 4 cases | TC-IPSec-CM-001 through -004 |
| IPSec-XFORM | IKEv2 transform compliance (Phase 1+2), weak algorithm rejection, Group 14 exception | 3 cases | TC-IPSec-XFORM-001 through -003 |
| IPSec-LIFE | Tunnel lifecycle: spin-up, teardown, DPD, SA rekey, cert revocation | 5 cases | TC-IPSec-LIFE-001 through -005 |
| Total added | All IPSec transport layer tests | 22 cases | Harness catalog: 115 (v1.1) + 22 = 137 entries |

# 8. IPSEC TRANSPORT LAYER TEST CASES

## 8.1  IPSec VTI Tests — Route-Based Tunnels

TC-IPSec-VTI-001 — Cisco IOS VTI: IKEv2 certificate-auth tunnel

| Area | Cisco IOS (CSR 1000v / Cat 8000v) — VTI, IKEv2, Certificate Auth |
| --- | --- |
| Layer / Type | Transport Layer — VTI / Route-Based IPSec |
| Description | Validate that a VTI IPSec tunnel can be established between the harness Cisco IOS peer and the vendor edge using IKEv2 with certificate-based peer authentication. Confirm IKE SA, IPSec SA, VTI interface state, routing, prefix filter, and anti-replay. |
| Preconditions | Harness PKI: IPSec peer certificate issued for CSR 1000v peer. IKEv2 profile: AES-256-GCM, SHA-384, DH Group 19. Declared partner prefix: 192.0.2.0/24. |
| Execution | (1) Bring up IKEv2 on CSR peer: confirm IKE SA (show crypto ikev2 sa). (2) Confirm IPSec SA (show crypto ipsec sa). (3) Confirm Tunnel1 interface UP. (4) Confirm route installed. (5) Verify prefix filter: send traffic from undeclared prefix; confirm drop at vendor edge. |
| Expected Outcome | IKE SA: AES-256-GCM + SHA-384 + Group 19. IPSec SA: ESP AES-256-GCM + PFS Group 19. Tunnel1 UP. Route installed. Undeclared prefix dropped. |
| Evidence Required | show crypto ikev2 sa, show crypto ipsec sa, show interfaces Tunnel1, vendor API route table export |
| Risk Level | High — transport foundation for all CR tests |
| Ref / Config | Harness §5.2 IPSec peer matrix; NIST SP 800-77r1 |

Platform Configuration Reference (excerpt):

! Cisco IOS — IKEv2 VTI Certificate Auth (AES-256-GCM, Group 19)

crypto ikev2 proposal POC-IKE-PROP

encryption aes-cbc-256

integrity sha384

group 19

crypto ikev2 profile POC-IKE-PROF

match identity remote address <vendor-edge-ip>

authentication local rsa-sig

authentication remote rsa-sig

pki trustpoint POC-PEER-CA

interface Tunnel1

tunnel mode ipsec ipv4

tunnel protection ipsec profile POC-IPSEC-PROF

TC-IPSec-VTI-002 — Cisco IOS VTI: IKEv2 permanent PSK  ★ NEW v1.2

| Area | Cisco IOS — VTI, IKEv2, Permanent PSK |
| --- | --- |
| Layer / Type | Transport Layer — VTI / Route-Based IPSec |
| Description | Validate the same Cisco IOS VTI topology using a pre-shared key. PSK must be sourced from vault, not hardcoded. Peer identity must be scoped to the vendor edge public IP — wildcard PSK entries are prohibited. |
| Preconditions | PSK generated (min 32 random bytes, base64-encoded) stored at vault://ipsec-psk/t01/csr-peer. No wildcard PSK entry. |
| Execution | (1) Bring up IKEv2 PSK tunnel on CSR peer. (2) Confirm IKE SA and IPSec SA. (3) Attempt tunnel with wrong PSK; confirm AUTHENTICATION_FAILED. (4) Confirm vault audit log shows one PSK read. |
| Expected Outcome | Tunnel establishes with correct PSK; peer identity-scoped; wrong-PSK fails with AUTHENTICATION_FAILED. |
| Evidence Required | show crypto ikev2 sa, show crypto ipsec sa, vendor API config export (PSK scoped to peer IP), vault audit log |
| Risk Level | High — PSK management and scoping |
| Ref / Config | Harness §5.2; Harness §5.5 vault material |

Platform Configuration Reference (excerpt):

! Cisco IOS — IKEv2 VTI with Permanent PSK

crypto ikev2 keyring POC-PSK-KEYRING

peer VENDOR-EDGE

address <vendor-edge-public-ip>

pre-shared-key <vault-retrieved-psk>

! (VTI interface config same as TC-IPSec-VTI-001)

TC-IPSec-VTI-003 — Cisco IOS VTI: DH Group 14 fallback (documented exception)

| Area | Cisco IOS (CSR 1000v) — VTI, IKEv2, DH Group 14 Compatibility Fallback |
| --- | --- |
| Layer / Type | Transport Layer — VTI / Route-Based IPSec |
| Description | Some Cisco CSR 1000v Marketplace AMI versions do not support DH Group 19. This test validates the Group 14 fallback as a documented compatibility exception. Pre-flight must emit a CIPHER_FALLBACK_GROUP14_CSR_PEER warning. |
| Preconditions | CSR Marketplace AMI version confirmed to not support Group 19. Pre-flight cipher assertion configured to WARN (not FAIL) for this peer. |
| Execution | (1) Pre-flight: confirm warning CIPHER_FALLBACK_GROUP14_CSR_PEER emitted. (2) Bring up IKEv2 with Group 14. (3) Confirm IKE SA with Group 14. (4) Confirm harness does not block on the warning. |
| Expected Outcome | IKE SA negotiated with Group 14 (CSR peer); pre-flight warning in evidence bundle; harness proceeds. |
| Evidence Required | show crypto ikev2 sa (Group 14 negotiated), pre-flight manifest (CIPHER_FALLBACK_GROUP14_CSR_PEER warning) |
| Risk Level | Medium — compatibility exception tracking |
| Ref / Config | Harness §5.2 (DH group 14 fallback note) |

TC-IPSec-VTI-004 — PAN-OS VTI: IKEv2 certificate-auth

| Area | Palo Alto VM-Series (PAN-OS) — VTI, IKEv2, Certificate Auth |
| --- | --- |
| Layer / Type | Transport Layer — VTI / Route-Based IPSec |
| Description | Validate IKEv2 VTI tunnel establishment on PAN-OS VM-Series using certificate-based peer authentication. IKE Gateway and IPSec Tunnel objects provisioned. |
| Preconditions | PAN-OS VM-Series Marketplace AMI running. IKE Gateway: version IKEv2, Certificate auth, AES-256-GCM + SHA-384 + DH 19. |
| Execution | (1) show vpn ike-sa → confirm IKE SA status=active. (2) show vpn ipsec-sa → confirm ESP AES-256-GCM + PFS Group 19. (3) show interface tunnel.1 → UP. |
| Expected Outcome | IKE SA: AES-256-GCM + SHA-384 + Group 19. IPSec SA: ESP AES-256-GCM + PFS Group 19. tunnel.1 UP. |
| Evidence Required | show vpn ike-sa detail, show vpn ipsec-sa, show interface tunnel.1, vendor API route table export |
| Risk Level | High |
| Ref / Config | Harness §5.2 PAN-OS peer |

Platform Configuration Reference (excerpt):

# PAN-OS — IKE Gateway + IPSec Tunnel (Certificate Auth)

set network ike gateway POC-GW version ikev2

set network ike crypto-profiles ike-crypto-profiles POC-IKE-CRYPTO

encryption [aes-256-gcm]

hash [sha384]

dh-group [group19]

set network ike crypto-profiles ipsec-crypto-profiles POC-IPSEC-CRYPTO

esp encryption [aes-256-gcm]

dh-group group19

TC-IPSec-VTI-005 — PAN-OS VTI: IKEv2 permanent PSK  ★ NEW v1.2

| Area | PAN-OS — VTI, IKEv2, Permanent PSK |
| --- | --- |
| Layer / Type | Transport Layer — VTI / Route-Based IPSec |
| Description | Validate PAN-OS IKEv2 VTI tunnel using permanent PSK. peer-id type=ipaddr (not any). Wildcard peer absent. |
| Preconditions | PSK from vault://ipsec-psk/t01/pan-peer. IKE Gateway peer-id type: ipaddr. |
| Execution | (1) show vpn ike-sa → IKE SA active with PSK auth. (2) Confirm peer-id type=ipaddr. (3) Wrong-PSK attempt fails. |
| Expected Outcome | IKE SA established with PSK; peer-id type=ipaddr; wrong-PSK attempt fails; vault audit record. |
| Evidence Required | show vpn ike-sa, IKE Gateway config export (peer-id type confirmed), pcap (AUTHENTICATION_FAILED), vault audit |
| Risk Level | High |
| Ref / Config | Harness §5.2; §5.5 vault |

TC-IPSec-VTI-006 — Arista CloudEOS VTI: IKEv2 certificate-auth

| Area | Arista CloudEOS — VTI, IKEv2, Certificate Auth |
| --- | --- |
| Layer / Type | Transport Layer — VTI / Route-Based IPSec |
| Description | Validate IKEv2 VTI tunnel on Arista CloudEOS Router using certificate auth. Pre-flight must confirm CloudEOS Router variant (not vanilla vEOS). |
| Preconditions | Arista CloudEOS Router Marketplace AMI confirmed. IPSec feature license confirmed. |
| Execution | (1) Pre-flight: confirm CloudEOS variant (show version). (2) show ipsec connection detail → IKE SA ESTABLISHED. (3) show interface Tunnel1 → UP. |
| Expected Outcome | CloudEOS Router variant confirmed; IKE SA with AES-256-GCM + SHA-384 + Group 19; Tunnel1 UP. |
| Evidence Required | show version, show ipsec connection detail, show interface Tunnel1, show ip route |
| Risk Level | High — Arista image variant is a known pitfall (vEOS vs CloudEOS) |
| Ref / Config | Harness §5.2 (CloudEOS AMI note) |

TC-IPSec-VTI-007 — Arista CloudEOS VTI: IKEv2 permanent PSK  ★ NEW v1.2

| Area | Arista CloudEOS — VTI, IKEv2, Permanent PSK |
| --- | --- |
| Layer / Type | Transport Layer — VTI / Route-Based IPSec |
| Description | Validate Arista CloudEOS IKEv2 VTI with permanent PSK. Peer-specific scoping, wrong-PSK rejection, vault audit. |
| Preconditions | PSK from vault://ipsec-psk/t01/arista-peer. CloudEOS Router variant confirmed. |
| Execution | (1) show ipsec connection → IKE SA with PSK auth. (2) Peer identity scoped to IP. (3) Wrong-PSK fails. |
| Expected Outcome | Tunnel UP with PSK; peer-specific scoping; wrong-PSK rejected; vault audit record. |
| Evidence Required | show ipsec connection, config export, pcap (AUTHENTICATION_FAILED), vault audit |
| Risk Level | High |
| Ref / Config | Harness §5.2; §5.5 |

TC-IPSec-VTI-008 — strongSwan VTI: IKEv2 certificate-auth (reference implementation)

| Area | strongSwan (Linux IKEv2) — VTI / Route-Based, Certificate Auth |
| --- | --- |
| Layer / Type | Transport Layer — VTI / Route-Based IPSec |
| Description | strongSwan serves as the harness reference IKEv2 implementation. Validates baseline path: IKEv2 with certificate auth, vti_interface mode, AES-256-GCM, SHA-384, Group 19. |
| Preconditions | Ubuntu 22.04 with strongSwan 5.9.x. swanctl.conf with vti_interface = vti0. |
| Execution | (1) swanctl --load-all && swanctl --initiate --child POC-CHILD. (2) swanctl --list-sas → IKE_SA ESTABLISHED. (3) CHILD_SA INSTALLED. (4) ip link show vti0 → UP. |
| Expected Outcome | IKE_SA ESTABLISHED with aes256gcm16 + prfsha384 + ecp256. CHILD_SA INSTALLED. vti0 UP. Traffic flows. |
| Evidence Required | swanctl --list-sas, ip xfrm state + policy, ip link show vti0, tcpdump on vti0 |
| Risk Level | Medium — reference implementation |
| Ref / Config | Harness §5.2 strongSwan peer |

Platform Configuration Reference (excerpt):

# /etc/swanctl/swanctl.conf — strongSwan VTI route-based, Certificate Auth

connections {

POC-VTI-CERT {

proposals = aes256gcm128-prfsha384-ecp256!

children { POC-CHILD {

esp_proposals = aes256gcm128-ecp256!

dpd_action = restart

if_id_in = 1; if_id_out = 1

}}

}

}

TC-IPSec-VTI-009 — strongSwan VTI: IKEv2 permanent PSK  ★ NEW v1.2

| Area | strongSwan — VTI, Permanent PSK |
| --- | --- |
| Layer / Type | Transport Layer — VTI / Route-Based IPSec |
| Description | Validate strongSwan VTI mode with permanent PSK. PSK in /etc/swanctl/conf.d/secrets.conf as site-specific IKE entry (not %any). Wildcard PSK entries prohibited. |
| Preconditions | PSK from vault://ipsec-psk/t01/swanctl-peer. secrets.conf: site-specific IKE entry with peer IP. No %any entry. |
| Execution | (1) swanctl --initiate --child POC-PSK-CHILD. (2) swanctl --list-sas → ESTABLISHED with PSK auth. (3) Wrong-PSK fails. |
| Expected Outcome | Tunnel UP with PSK; no wildcard PSK; wrong-PSK rejected; vault audit record. |
| Evidence Required | swanctl --list-sas, secrets.conf export (no %any), pcap (AUTHENTICATION_FAILED), vault audit |
| Risk Level | High — PSK scoping discipline |
| Ref / Config | Harness §5.2; §5.5 vault |

Platform Configuration Reference (excerpt):

# /etc/swanctl/conf.d/secrets.conf — site-specific PSK only

secrets {

ike-poc-psk {

id = <vendor-edge-ip>   # Site-specific — NOT %any

secret = <vault-retrieved-psk>

}

}

## 8.2  Crypto-Map / Policy-Based IPSec Tests

TC-IPSec-CM-001 — strongSwan policy-based IPSec: IKEv2 cert-auth

| Area | strongSwan — Policy-Based (Kernel XFRM, No VTI), IKEv2, Certificate Auth |
| --- | --- |
| Layer / Type | Transport Layer — Policy-Based / Crypto-Map IPSec |
| Description | Policy-based IPSec on strongSwan uses kernel XFRM security policies without a VTI interface. Traffic is matched by selector (local_ts/remote_ts) and encrypted inline. |
| Preconditions | strongSwan configured WITHOUT vti_interface in swanctl.conf. XFRM policies created for traffic selectors. |
| Execution | (1) swanctl --initiate --child POC-POLICY-CHILD. (2) ip xfrm state → CHILD_SA present. (3) ip xfrm policy → inbound and outbound policies. (4) ip link → no vti0 interface. |
| Expected Outcome | XFRM SAs and policies installed; no vti0 interface; traffic within selector delivered correctly. |
| Evidence Required | ip xfrm state + policy, ip link (no vti0), pcap (ESP for in-selector traffic) |
| Risk Level | High — policy-based legacy partner interop |
| Ref / Config | Harness §5.2 strongSwan; NIST SP 800-77r1 |

TC-IPSec-CM-002 — strongSwan policy-based IPSec: IKEv2 permanent PSK  ★ NEW v1.2

| Area | strongSwan — Policy-Based, IKEv2, Permanent PSK |
| --- | --- |
| Layer / Type | Transport Layer — Policy-Based / Crypto-Map IPSec |
| Description | Validate strongSwan policy-based IPSec with permanent PSK. Same validation logic as TC-IPSec-CM-001 but with PSK. |
| Preconditions | PSK from vault; no vti_interface in swanctl.conf. |
| Execution | (1) Initiate PSK policy-based connection. (2) XFRM SAs and policies confirmed. (3) Wrong-PSK fails. |
| Expected Outcome | Same as TC-IPSec-CM-001 but with PSK auth; XFRM policy-based confirmed; selector enforcement confirmed. |
| Evidence Required | ip xfrm state + policy, pcap, vault audit log, wrong-PSK rejection |
| Risk Level | High |
| Ref / Config | Harness §5.2; §5.5 |

TC-IPSec-CM-003 — Cisco IOS native crypto-map: IKEv2 cert-auth

| Area | Cisco IOS — Native Crypto-Map, IKEv2, Certificate Auth |
| --- | --- |
| Layer / Type | Transport Layer — Policy-Based / Crypto-Map IPSec |
| Description | Validate Cisco IOS native crypto-map (policy-based) IPSec using IKEv2 certificate auth. Crypto map applied to GigabitEthernet1. ACL defines traffic selectors. |
| Preconditions | Cisco CSR/Cat8000v with crypto map configured on GigabitEthernet1. ACL defines policy-based selectors. |
| Execution | (1) Trigger interesting traffic matching ACL. (2) show crypto ikev2 sa. (3) show crypto ipsec sa → encaps/decaps counters. (4) Verify non-ACL traffic transits cleartext. |
| Expected Outcome | IKE SA and IPSec SA established under crypto-map (not VTI). Only ACL-matched traffic encrypted. |
| Evidence Required | show crypto ikev2 sa, show crypto ipsec sa (encaps/decaps counters) |
| Risk Level | High — crypto-map legacy interop |
| Ref / Config | Harness §5.2 |

Platform Configuration Reference (excerpt):

! Cisco IOS — Native Crypto-Map (policy-based, no VTI)

ip access-list extended ACL-POC-ENCRYPT

permit ip 192.0.2.0 0.0.0.255 10.0.0.0 0.255.255.255

crypto map POC-CMAP 10 ipsec-isakmp

set peer <vendor-edge-ip>

set transform-set POC-XFORM

set pfs group19

match address ACL-POC-ENCRYPT

interface GigabitEthernet1

crypto map POC-CMAP

TC-IPSec-CM-004 — Cisco IOS crypto-map: IKEv2 permanent PSK  ★ NEW v1.2

| Area | Cisco IOS — Native Crypto-Map, IKEv2, Permanent PSK |
| --- | --- |
| Layer / Type | Transport Layer — Policy-Based / Crypto-Map IPSec |
| Description | Validate Cisco IOS native crypto-map with IKEv2 permanent PSK. Same crypto-map configuration as TC-IPSec-CM-003 but PSK keyring substituted for certificate auth. |
| Preconditions | PSK from vault://ipsec-psk/t01/csr-cm-peer. Crypto map on GigabitEthernet1. |
| Execution | (1) Trigger interesting traffic. (2) show crypto ikev2 sa → PSK auth confirmed. (3) Wrong-PSK fails. |
| Expected Outcome | Tunnel UP with PSK; keyring entry peer-scoped; ACL selector enforced; wrong-PSK rejected. |
| Evidence Required | show crypto ikev2 sa, show crypto ipsec sa, keyring config export, pcap (AUTHENTICATION_FAILED) |
| Risk Level | High |
| Ref / Config | Harness §5.2; §5.5 |

## 8.3  IKEv2 Transform Policy Compliance Tests

TC-IPSec-XFORM-001 — IKEv2 Phase 1 transform compliance: all platforms

| Area | IKEv2 Phase 1 (IKE SA) Transform Compliance — All Platforms |
| --- | --- |
| Layer / Type | Transport Layer — Transform Policy Compliance |
| Description | Validate that the IKEv2 Phase 1 transform negotiated between each of the four VTI peers and the vendor edge meets the required baseline: AES-256-GCM or AES-256-CBC, SHA-384, DH Group 19. |
| Preconditions | All four VTI tunnels established. Wireshark decryption configured. |
| Execution | For each peer: (1) Capture IKEv2 SA_INIT and IKE_AUTH exchanges. (2) Verify selected proposal from SA payload. (3) Confirm SHA-384 PRF and DH Group 19. |
| Expected Outcome | Compliance matrix: Cisco IOS = AES-256-CBC + SHA-384 + Group 19 (Group 14 flagged). PAN-OS = AES-256-GCM + SHA-384 + Group 19. Arista = AES-256-GCM + SHA-384 + Group 19. strongSwan = AES-256-GCM + SHA-384 + ECP-256. |
| Evidence Required | Wireshark IKEv2 SA_INIT decode (SA payload with selected proposal for all 4 peers), compliance matrix table |
| Risk Level | Critical — crypto compliance is the transport security foundation |
| Ref / Config | Harness §5.2; NIST SP 800-77r1; CNSA 1.0 |

Platform Configuration Reference (excerpt):

# Expected Phase 1 transform compliance matrix:

# Platform       | Encryption      | Integrity/PRF | DH Group

# Cisco IOS      | AES-256-CBC     | SHA-384       | 19 or 14* (*Group 14 = documented fallback)

# PAN-OS         | AES-256-GCM     | SHA-384       | 19

# Arista CloudEOS| AES-256-GCM     | SHA-384       | 19

# strongSwan     | AES-256-GCM-128 | SHA-384       | ECP-256 (= ECDH Group 19)

TC-IPSec-XFORM-002 — IKEv2 Phase 2 transform compliance: PFS enforcement

| Area | IKEv2 Phase 2 (IPSec SA) Transform Compliance — PFS Enforcement |
| --- | --- |
| Layer / Type | Transport Layer — Transform Policy Compliance |
| Description | Validate that the IKEv2 Phase 2 (Child SA / IPSec SA) transform meets the baseline: ESP AES-256-GCM (AEAD), PFS Group 19. NULL encryption and no-PFS proposals must be rejected. |
| Preconditions | All four VTI + crypto-map tunnels active. |
| Execution | For each peer: (1) Record active IPSec SA transform from CLI. (2) Confirm AES-256-GCM + PFS Group 19. (3) Attempt NULL encryption or no-PFS proposal via strongSwan negative test. |
| Expected Outcome | All IPSec SAs: AES-256-GCM + PFS Group 19. NO_PROPOSAL_CHOSEN for NULL or no-PFS proposals. |
| Evidence Required | CLI IPSec SA dumps (all peers), pcap of SA rekey, vendor edge reject notification |
| Risk Level | Critical — data-plane encryption and PFS are non-negotiable |
| Ref / Config | Harness §5.2; NIST SP 800-77r1 §3.3; CNSA 1.0 |

TC-IPSec-XFORM-003 — Vendor edge rejects IKEv2 proposals with weak ciphers

| Area | Weak Algorithm Rejection — DES, 3DES, MD5, DH Group 1/2/5 |
| --- | --- |
| Layer / Type | Transport Layer — Transform Policy Compliance |
| Description | The vendor edge must not negotiate any of the following prohibited algorithms: DES, 3DES, MD5, DH Group 1, DH Group 2, DH Group 5. Each must produce NO_PROPOSAL_CHOSEN. |
| Preconditions | strongSwan configured with modified proposals for negative tests. |
| Execution | For each weak algorithm: (1) Configure strongSwan with that algorithm as sole proposal. (2) Initiate IKEv2. (3) Confirm NO_PROPOSAL_CHOSEN. |
| Expected Outcome | NO_PROPOSAL_CHOSEN for each weak algorithm (DES, 3DES, MD5, Group 1, Group 2, Group 5). Six negative results required. |
| Evidence Required | Wireshark decode of NO_PROPOSAL_CHOSEN notify for each weak algorithm (6 pcaps) |
| Risk Level | Critical — cipher hygiene enforcement |
| Ref / Config | NIST SP 800-131Ar2; CNSA 1.0 |

Platform Configuration Reference (excerpt):

# strongSwan negative test proposals (run each separately):

# Test 1 — DES:   proposals = des-sha1-modp768!

# Test 2 — 3DES:  proposals = 3des-sha1-modp1024!

# Test 3 — MD5:   proposals = aes256-md5-modp1024!

# Test 4 — Grp 1: proposals = aes256gcm128-prfsha384-modp768!

# Test 5 — Grp 2: proposals = aes256gcm128-prfsha384-modp1024!

# Test 6 — Grp 5: proposals = aes256gcm128-prfsha384-modp1536!

## 8.4  IPSec Tunnel Lifecycle Tests

TC-IPSec-LIFE-001 — VTI spin-up: routing state and prefix filter

| Area | VTI Spin-Up: Route State Installation and Prefix Filter |
| --- | --- |
| Layer / Type | Transport Layer — Tunnel Lifecycle |
| Description | Validate the full VTI spin-up sequence: IKEv2 exchange completes; IPSec SA installed; VTI interface UP; declared prefix route installed; undeclared prefix absent. |
| Preconditions | All four VTI peers provisioned. Declared prefix: 192.0.2.0/24. Undeclared prefix: 203.0.113.0/24. |
| Execution | (1) Bring up VTI tunnel on strongSwan peer. (2) Confirm vti0 UP. (3) Confirm vendor edge routing table: 192.0.2.0/24 present, 203.0.113.0/24 absent. (4) Send traffic from undeclared prefix; confirm drop. |
| Expected Outcome | VTI UP; declared prefix route installed; undeclared prefix absent; undeclared traffic dropped. |
| Evidence Required | ip link + ip route, vendor API route table export, pcap (undeclared traffic dropped) |
| Risk Level | High — transport correctness gate for all CR tests |
| Ref / Config | Harness §5.2; §9.7 pre-flight |

TC-IPSec-LIFE-002 — VTI teardown: complete routing state removal

| Area | VTI Teardown: Complete Routing State Removal, No Residual XFRM State |
| --- | --- |
| Layer / Type | Transport Layer — Tunnel Lifecycle |
| Description | When the VTI tunnel is taken down, all routing state and XFRM SAs must be removed. No residual state may persist. |
| Preconditions | VTI tunnel active on strongSwan peer with declared prefix route installed. |
| Execution | (1) Active state: confirm vti0 UP, route present, XFRM SAs present. (2) Tear down tunnel. (3) Confirm vti0 DOWN, ip xfrm state empty, ip xfrm policy empty, route withdrawn. |
| Expected Outcome | vti0 DOWN; ip xfrm state empty; ip xfrm policy empty; route withdrawn from vendor edge routing table. |
| Evidence Required | ip xfrm state (empty), ip xfrm policy (empty), ip route show (route absent), vendor API export |
| Risk Level | High — lifecycle/residual state |
| Ref / Config | Harness §5.2; TC-CR04-002 (lifecycle parallel) |

TC-IPSec-LIFE-003 — DPD failure detection and tunnel re-establishment

| Area | DPD (Dead Peer Detection) — Failure Detection and Tunnel Re-Establishment |
| --- | --- |
| Layer / Type | Transport Layer — Tunnel Lifecycle |
| Description | Validate DPD behavior. DPD enabled (interval 30s, timeout 120s). When the remote peer is unreachable, the IKE SA must be cleared at DPD timeout and re-established when peer recovers. |
| Preconditions | strongSwan VTI tunnel active. DPD configured: dpd_delay=30s, dpd_timeout=120s, dpd_action=restart. |
| Execution | (1) Confirm DPD exchanges in pcap at 30s interval. (2) Block IKE traffic to simulate failure. (3) Wait DPD timeout. (4) Confirm IKE SA cleared. (5) Restore connectivity. (6) Confirm new IKE_SA_INIT; tunnel re-established. |
| Expected Outcome | DPD exchanges visible at 30s; IKE SA cleared at DPD timeout; new IKE_SA_INIT on peer recovery; tunnel re-established without operator intervention. |
| Evidence Required | pcap (DPD INFORMATIONAL exchanges, then new IKE_SA_INIT), swanctl --list-sas |
| Risk Level | High — operational resilience |
| Ref / Config | Harness §5.2 (DPD 30s/120s) |

Platform Configuration Reference (excerpt):

# swanctl.conf DPD settings:

dpd_action = restart

dpd_delay = 30s

dpd_timeout = 120s

TC-IPSec-LIFE-004 — SA lifetime expiry triggers IKEv2 rekey without traffic disruption

| Area | IKE SA and IPSec SA Lifetime Rekey — No Traffic Disruption |
| --- | --- |
| Layer / Type | Transport Layer — Tunnel Lifecycle |
| Description | Validate IKEv2 SA rekey behavior on lifetime expiry — both IKE SA (phase 1) and IPSec SA (phase 2) — with no traffic disruption. Shortened SA lifetimes used for this test only. |
| Preconditions | strongSwan VTI tunnel active. Shortened lifetimes: IKE SA lifetime = 5 minutes, IPSec SA lifetime = 2 minutes. |
| Execution | (1) Continuous ping to CVS-side backend. (2) Wait IPSec SA lifetime (2 min); observe CREATE_CHILD_SA in pcap. (3) Verify no ping drops. (4) Wait IKE SA lifetime (5 min); observe IKE_SA_INIT rekey. |
| Expected Outcome | CREATE_CHILD_SA for IPSec SA rekey; full IKE_SA_INIT for IKE SA rekey; no ping drops; new SPI in ESP headers. |
| Evidence Required | pcap (CREATE_CHILD_SA with KE payload, IKE_SA_INIT rekey), swanctl --list-sas, ping log (no drops) |
| Risk Level | High — operational continuity during rekey |
| Ref / Config | Harness §5.2 (IKE SA 8h, IPSec SA 1h for production; shortened for this test) |

Platform Configuration Reference (excerpt):

# Shortened lifetimes for rekey test:

connections { POC-REKEY-TEST {

rekey_time = 5m

children { POC-REKEY-CHILD { rekey_time = 2m } }

}}

TC-IPSec-LIFE-005 — IKEv2 peer cert revoked: session terminated, re-establishment blocked

| Area | Certificate Revocation Terminates IKEv2 Session; Re-establishment Blocked |
| --- | --- |
| Layer / Type | Transport Layer — Tunnel Lifecycle |
| Description | When the harness peer certificate is revoked, the vendor edge must reject re-establishment attempts. When a new certificate is issued, re-establishment succeeds. |
| Preconditions | strongSwan VTI tunnel active using peer certificate. Harness PKI: CRL distribution point and OCSP responder active. |
| Execution | (1) Active VTI tunnel confirmed. (2) Revoke peer certificate; update CRL; notify OCSP responder. (3) Wait CRL TTL. (4) Attempt IKE re-establishment. (5) Issue new peer certificate. (6) Re-attempt IKE. |
| Expected Outcome | After CRL refresh: revoked cert rejected by vendor edge (AUTHENTICATION_FAILED). After new cert: tunnel re-established. |
| Evidence Required | CRL export (revoked serial), AUTHENTICATION_FAILED IKEv2 notify (pcap), new cert IKE_AUTH success (pcap) |
| Risk Level | Critical — PKI lifecycle control for tunnel security |
| Ref / Config | TC-CR01-004 (parallel); Harness §5.4.2 OCSP + CRL |

# 9. RESOURCING ADDITIONS FOR IPSEC TEST COVERAGE

## 9.1  Vendor SE Confirmation Items for IPSec Testing

Table 9. IPSec-Specific Vendor SE Confirmation Items

| # | Item | Vendor |
| --- | --- | --- |
| V8 | F5 XC CE: confirm the CE cluster terminates IKEv2 inbound from partner peers using certificate-based authentication and supports AES-256-GCM + SHA-384 + DH Group 19. | F5 only |
| V9 | F5 XC CE: confirm CE cluster supports both VTI / route-based IPSec and policy-based IPSec for partner peer compatibility. | F5 only |
| V10 | Cloudflare Magic WAN: confirm Magic WAN IKEv2 gateway supports certificate-based authentication (not PSK-only) and per-peer certificate revocation checking. | Cloudflare only |
| V11 | Cloudflare Magic WAN: confirm AES-256-GCM + SHA-384 + DH Group 19 in both Phase 1 and Phase 2; confirm NO_PROPOSAL_CHOSEN for DES/3DES/MD5/Group-1/2/5. | Cloudflare only |
| V12 | Both vendors: confirm DPD enabled with 30s interval and 120s timeout on the vendor edge side. | Both vendors |
| V13 | Both vendors: confirm CRL/OCSP checked by the vendor edge on IKEv2 peer certificate re-establishment attempts. | Both vendors |

Table 10. Additional Resourcing for IPSec Tests

| Item | Detail | Effort / Cost |
| --- | --- | --- |
| Network engineer for IPSec peer provisioning | Must be comfortable with Cisco IOS IKEv2 profiles + crypto maps, PAN-OS IKE Gateway objects, Arista CloudEOS ike-policy, strongSwan swanctl.conf | ~40 hrs additional (SI or CVS) |
| Wireshark / tshark IKEv2 decode capability | IPSec transform compliance tests require offline pcap decryption and SA payload decode | Included in harness engineer scope |
| OCSP responder per IPSec peer CA | TC-IPSec-LIFE-005 requires CRL + OCSP for the IPSec peer PKI — separate from tenant mTLS CA | ~$5/month additional (t3.nano) |
| Shortened SA lifetime test environment | TC-IPSec-LIFE-004 requires a separate swanctl connection config with 5m/2m SA lifetimes | Negligible |
| Arista CloudEOS Router AMI verification | Pre-flight must confirm CloudEOS Router variant, not vanilla vEOS | ~2 hrs SI effort |

# 10. SCHEDULE — IPSEC TESTS WITHIN EXISTING MILESTONES

Table 11. IPSec Test Schedule Integration

| Milestone / Phase | IPSec Coverage | Gate Condition |
| --- | --- | --- |
| Harness provisioning (May 8–22) | Ansible peer roles for all 5 IPSec platforms. Pre-flight cipher assertions added. | IPSec peer role passes Ansible --check before harness is declared READY |
| Vendor onboarding (May 25–Jun 6) | TC-IPSec-VTI-001 through -009 and TC-IPSec-CM-001 through -004 executed. | All 4 VTI tunnels UP per vendor; Group 19 confirmed; weak algorithm rejection confirmed |
| M2 (Jun 6) | TC-IPSec-XFORM-001 and -002 (Phase 1+2 compliance matrix) completed and in evidence bundle. | Compliance matrix in evidence bundle; no deviation without documented exception |
| M3 (Jun 13) | TC-IPSec-LIFE-001 through -003 (spin-up, teardown, DPD) completed. | VTI lifecycle clean; DPD recovery confirmed. |
| M4 (Jul 11) | TC-IPSec-LIFE-004 and -005 (SA rekey, cert revocation) completed. | SA rekey non-disruptive; cert revocation blocks re-establishment. |

# APPENDIX A — COMPLETE TEST CASE QUICK REFERENCE

All 37 capability requirement test cases (v1.0) and 22 IPSec transport layer test cases (v1.2) — 59 entries total.

Table A-1. Capability Requirement Test Cases (v1.0)

| TC ID | CR | Layer | Title | Risk Level |
| --- | --- | --- | --- | --- |
| TC-CR01-001 | CR-01 | 1 | Valid inbound mTLS connection succeeds | Low |
| TC-CR01-002 | CR-01 | 1 | Certificate from Tenant A rejected at Tenant B listener | Critical |
| TC-CR01-003 | CR-01 | 1 | Expired partner certificate is rejected | Medium |
| TC-CR01-004 | CR-01 | 1 | Revoked certificate is rejected within CRL refresh window | High |
| TC-CR01-005 | CR-01 | 1 | OCSP responder revocation is honored | High |
| TC-CR01-006 | CR-01 | 3 | Certificate with SAN overlapping another tenant is rejected | Critical |
| TC-CR01-007 | CR-01 | 3 | Chain manipulation via shared root is rejected | Critical |
| TC-CR01-008 | CR-01 | 1 | CVS-initiated outbound mTLS: valid CVS cert accepted | High |
| TC-CR01-009 | CR-01 | 1 | CVS-initiated outbound without valid cert is rejected | High |
| TC-CR02-001 | CR-02 | 1 | Partner SSH inbound with valid TOTP succeeds | High |
| TC-CR02-002 | CR-02 | 1 | Partner SSH with invalid TOTP is rejected before backend connection | Critical |
| TC-CR02-003 | CR-02 | 1 | User authorized for Service A denied at Service B | High |
| TC-CR02-004 | CR-02 | 1 | Internal CVS credentials are not exposed to partner | Critical |
| TC-CR02-005 | CR-02 | 1 | CVS-initiated outbound SSH session through governed platform | High |
| TC-CR02-006 | CR-02 | 3 | Confirm SSH is terminated and inspected — not TCP passthrough | Critical |
| TC-CR03-001 | CR-03 | 1 | Internal DNS name resolves to SNAT inbound VIP, not real IP | High |
| TC-CR03-002 | CR-03 | 2 | Tenant A DNS context cannot resolve Tenant B internal names | Critical |
| TC-CR03-003 | CR-03 | 1 | Each tenant has a structurally dedicated DNS listener (VIP) | Medium |
| TC-CR04-001 | CR-04 | 4 | Full tenant provisioning from schema with zero manual steps | Critical |
| TC-CR04-002 | CR-04 | 4 | Tenant offboarding leaves zero residual state | Critical |
| TC-CR04-003 | CR-04 | 4 | Re-provisioning offboarded tenant ID produces identical clean state | High |
| TC-CR05-001 | CR-05 | 2 | Five tenants simultaneously active with no cross-tenant interference | High |
| TC-CR05-002 | CR-05 | 2 | Cross-tenant isolation matrix: all 20 ordered pairs across 6 vectors | Critical |
| TC-CR06-001 | CR-06 | 1 | CVS-initiated HTTPS to declared destination succeeds; undeclared is blocked | High |
| TC-CR06-002 | CR-06 | 1 | Outbound DNS resolution traverses the tenant CoreDNS context | Medium |
| TC-CR06-003 | CR-06 | 3 | Passthrough configuration is rejected or flagged as policy violation | Critical |
| TC-CR07-001 | CR-07 | I-Plane | Inbound mTLS session decrypted and steered to per-tenant inspection vsys | High |
| TC-CR07-002 | CR-07 | I-Plane | Outbound governed egress decrypted and steered to per-tenant inspection vsys | High |
| TC-CR07-003 | CR-07 | I-Plane | Tenant A traffic does not appear in Tenant B vsys logs | Critical |
| TC-CR07-004 | CR-07 | I-Plane | Excluded destination passes through without decryption or inspection event | High |
| TC-CR07-005 | CR-07 | I-Plane | Inspection-plane outage triggers fail-closed behavior when configured | Critical |
| TC-CR07-006 | CR-07 | I-Plane | SSH session transcripts visible to inspection appliance | High |
| TC-CR07-007 | CR-07 | I-Plane | Vendor-edge and appliance audit records join at ≥99% on correlation ID | High |
| TC-CR07-008 | CR-07 | I-Plane | TLS private keys are absent from the inspection device | Critical |
| TC-CR07-009 | CR-07 | I-Plane | Inspection container decommissioned with zero residual state on tenant deletion | High |

Table A-2. IPSec Transport Layer Test Cases (v1.2)

| Test ID | Group | Platform / Scope | Title | Auth |
| --- | --- | --- | --- | --- |
| TC-IPSec-VTI-001 | IPSec-VTI | Cisco IOS | Cisco IOS VTI: IKEv2 certificate-auth tunnel spins up; routing and prefix filter validated | Cert |
| TC-IPSec-VTI-002 | IPSec-VTI | Cisco IOS | Cisco IOS VTI: IKEv2 permanent PSK; PSK from vault; wildcard PSK rejected | PSK |
| TC-IPSec-VTI-003 | IPSec-VTI | Cisco IOS (CSR) | Cisco IOS VTI: DH Group 14 fallback (compatibility mode) — documented exception | — |
| TC-IPSec-VTI-004 | IPSec-VTI | PAN-OS | PAN-OS VTI (tunnel.1): IKEv2 certificate-auth; IKE Gateway + IPSec Tunnel objects provisioned | Cert |
| TC-IPSec-VTI-005 | IPSec-VTI | PAN-OS | PAN-OS VTI: IKEv2 permanent PSK; peer identity locked to IP; wildcard peer absent | PSK |
| TC-IPSec-VTI-006 | IPSec-VTI | Arista CloudEOS | Arista CloudEOS VTI: IKEv2 certificate-auth; Tunnel1 UP; route installed | Cert |
| TC-IPSec-VTI-007 | IPSec-VTI | Arista CloudEOS | Arista CloudEOS VTI: IKEv2 permanent PSK; peer identity scoped; wrong-PSK fails | PSK |
| TC-IPSec-VTI-008 | IPSec-VTI | strongSwan | strongSwan VTI: IKEv2 certificate-auth; reference implementation | Cert |
| TC-IPSec-VTI-009 | IPSec-VTI | strongSwan | strongSwan VTI: IKEv2 permanent PSK; site-specific PSK; wildcard PSK rejected | PSK |
| TC-IPSec-CM-001 | IPSec-CM | strongSwan | strongSwan policy-based IPSec: XFRM policies without VTI; IKEv2 cert-auth | Cert |
| TC-IPSec-CM-002 | IPSec-CM | strongSwan | strongSwan policy-based IPSec: IKEv2 permanent PSK; traffic selector enforcement | PSK |
| TC-IPSec-CM-003 | IPSec-CM | Cisco IOS | Cisco IOS native crypto-map: policy-based IPSec with IKEv2 cert-auth; ACL selector | Cert |
| TC-IPSec-CM-004 | IPSec-CM | Cisco IOS | Cisco IOS crypto-map: IKEv2 permanent PSK; ACL selector; per-peer PSK scoped | PSK |
| TC-IPSec-XFORM-001 | IPSec-XFORM | IKEv2 Phase 1 | IKEv2 Phase 1 transform compliance: AES-256-GCM, SHA-384, DH Group 19 across all 4 platforms | — |
| TC-IPSec-XFORM-002 | IPSec-XFORM | IKEv2 Phase 2 | IKEv2 Phase 2 transform compliance: AES-256-GCM ESP + PFS Group 19; no NULL; no-PFS rejected | — |
| TC-IPSec-XFORM-003 | IPSec-XFORM | Weak Algorithm Rejection | Vendor edge rejects DES, 3DES, MD5, DH Group 1/2/5; NO_PROPOSAL_CHOSEN for each | — |
| TC-IPSec-LIFE-001 | IPSec-LIFE | VTI Spin-Up | VTI spin-up: tunnel interface UP; routing state installed; prefix filter enforced | — |
| TC-IPSec-LIFE-002 | IPSec-LIFE | VTI Teardown | VTI teardown: tunnel interface DOWN; all routing state removed; no residual XFRM | — |
| TC-IPSec-LIFE-003 | IPSec-LIFE | DPD | DPD failure detection: peer declared dead after DPD timeout; tunnel re-established on peer recovery | — |
| TC-IPSec-LIFE-004 | IPSec-LIFE | SA Rekey | SA lifetime expiry triggers IKEv2 rekey with new key material; data traffic uninterrupted | — |
| TC-IPSec-LIFE-005 | IPSec-LIFE | Cert Revocation | IKEv2 peer cert revoked: re-establishment blocked; new cert issued → tunnel re-established | — |